**Site Best Friends**

**Test Plan**

**Version: 1.0**

**Revision history**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Version** | **Description** | **Author** |
| 13.09.2021 | 1.0 | Creating | Oleksandr Husliakov |

**Table of Contents**

[**1.** **Introduction** 4](#_Toc82471812)

[**1.1.** **Purpose** 4](#_Toc82471813)

[**1.2.** **Source data** 4](#_Toc82471814)

[**1.3.** **Scope** 4](#_Toc82471815)

[**2.** **Conditions for testing** 5](#_Toc82471816)

[**3.** **Testing strategy** 5](#_Toc82471817)

[**3.1.** **Testing types** 6](#_Toc82471818)

[**3.1.1.** **Functional testing** 6](#_Toc82471819)

[**3.1.2.** **Cross-browser testing** 8](#_Toc82471820)

[**3.1.3.** **Regression testing and verification of fixed defects** 8](#_Toc82471821)

[**3.1.4.** **Testing the design** 9](#_Toc82471822)

[**4.** **Testing schedule** 9](#_Toc82471823)

[**5.** **Final results** 9](#_Toc82471824)

[**5.1.** **Resume** 9](#_Toc82471825)

# **Introduction**

## **Purpose**

The purpose of this test plan is to describe the testing process of the Best Friends site (full URL <http://opencart.qatestlab.net/>). The document allows to get an idea of the planned work on project testing.

## **Source data**

Best Friends — a site that helps the user who has a pet or pets, take care of your animals. On our site, you could buy several things for your cool pet. Little hearts of those animals we take care of are able to warm us and hide from sad thoughts, no matter how big our pets are.

## **Scope**

The purpose of testing the Best Friends site is to check the correct operation of all its functions on different versions of browsers with typical use cases. A fraction of the time (20%) will be used to test a typical / potentially error-prone usage scenarios.

The result of the testing process will be the following materials:

* report of the testing team regarding the general state, giving the developers and managers of this product a picture of the site’s correct operation in various browsers;
* report of the results of testing the current coverage, typical use cases / browsers;
* documented bugs in the bug tracker of the customer.

Testing will be done **manually**, by the **ad-hoc testing method**, from the perspective of the end-user of the site.

# **Conditions for testing**

The website should satisfy the user's need for activities related to taking care of your animals: you could read our fun blog with nice photos, ordering several things for your cool pet, and getting discounts on them.

# **Testing strategy**

The following test plan is formal, as the understanding of the current state of the project is needed to build a detailed plan. As a result of the first run of functional tests, changes, and improvements will be made to the test plan. The first run of the functional tests will give a clear idea of the level of stability of the system, and the set of tests that will be performed in each configuration will be clearly defined.

This approach will give an opportunity to get a detailed report on the product being tested and to focus maximum attention on narrow places.

The customer will be provided with daily reports on the progress of testing, defects found suggestions for improving the work of the product and its design. All detected defects will be reported to the customer's tracker as separate tickets for subsequent correction.

In the process of testing the Best Friends site, ad-hoc testing will be applied due to the lack of strict specification, as well as due to limited resources for the formalization of tests.

**Five stages of the testing process are planned:**

* the first stage is to analyze the technical requirements, develop a test plan, and run the functional tests partially;
* the second stage will be devoted to a detailed run of the functional tests with the detection and description of defects;
* at the third stage, cross-browser compatibility testing will be performed with a description of the defects found;
* the fourth stage is to check the bugs fixed by the developers and conduct regression testing;
* the fifth stage is to test the product design with a description of the defects found.

Thus, maximum detailing of the testing depth is achieved, which, in turn, allows to determine the spent resources more accurately, as well as allows project developers to correct defects at the earliest stages.

**OS, approved for testing:**

* Windows 10 or Windows 11
* MAC OS 11.0 Big Sur

**Browsers, approved for testing:**

* Microsoft Edge 93
* Google Chrome 93
* Opera 78
* Firefox 92
* Safari 14

The security testing and the stress testing are not conducted due to a lack of testing time.

# **Testing types**

### **Functional testing**

**Objective:**

Identify functional errors, inconsistencies with the requirements and expectations of the user through the implementation of standard as well as non-trivial test scenarios.

**Process description:**

* Registration / Authorization
* User registration
* User authorization
* Password recovery

**Profile**

* Profile editing
* User status view function
* User logout from a personal account

**Search**

* Search by the name of the product
* Search results page with filters
* Zoom image function

**Blog**

* Sharing of articles in all proposed social networks
* Photo display function
* Add comment

**Product Details Page**

* Order function
* Photo display function
* Add to cart
* Comparison function
* Add to wish list
* The function of displaying the item characteristics

**Cart**

* Add product
* Delete product
* QTY
* Total

**Banners**

* Product discounts

**Comments**

* Adding a comment
* Deleting comments

**Product Returns**

* User form for returning the product

**About Us**

* Info about our team
* Photo of each team's member

**Newsletter subscription:** Validation function

**Changing the currencies:** "$", "€" and "£"

**Changing the languages:** En, Ru, De

**Privacy Policy page**

### **Cross-browser testing**

**Objective:**

Check the correct operation and design of the project in various browsers.

**Browsers**

* Microsoft Edge 93
* Google Chrome 93
* Opera 78
* Firefox 92
* Safari 14

### **Regression testing and verification of fixed defects**

**Objective:**

Checking the changes made on the site in order to make sure that the new version does not contain errors in the already tested parts of the site.

In the course of regression testing, the following types of tests will be conducted:

* Verification Tests
* Version testing
* Testing related functionality.

### **Testing the design**

**Objective:**

Verification of product design compliance with specifications

**Process description:**

* Registration form
* Letter to the user
* Personal account
* Site pages.

# **Testing schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Workload** | **Start date** | **Expression date** |
| Making a test plan | 12 hours | 13.09.2021 | 19.09.2021 |
| Test execution |  |  |  |
| Test Analysis |  |  |  |
| Summarizing |  |  |  |

# **Final results**

# **Resume**

The final result of the testing should be the complete summary consequence of testing process with the described defects and recommendations for the improvement of the product from the perspective of the end user.